Personal Command Center

Architecture & Cursor Build Plan

Version 1.0  —  April 2026

A unified dashboard for markets, news, productivity, and portfolio management

# 1. Project Overview

The Personal Command Center (PCC) is a self-hosted web application that consolidates financial market data, macro-economic indicators, curated news, email/task digests, and portfolio management into a single responsive interface accessible from desktop, tablet, and mobile browsers.

## Core Goals

- Eliminate context-switching between Yahoo Finance, Gmail, Outlook, Teams, and TeamDynamix

- Surface market-moving signals (VIX, CPI, PCE, employment) in one view

- Provide a rule-based + LLM-assisted prediction model that is transparent and extensible

- Support a simple portfolio tracker with P&L, purchase price, and target sell price

- Run locally with zero ongoing infrastructure cost; optionally promote to self-hosted VPS

# 2. Technology Stack

| Frontend — Next.js 14 / React / Tailwind CSS / shadcn/ui |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Market Dashboard Quotes, VIX, heatmap | News Digest Sector + global | Portfolio Manager P&L, targets | Signal Model UI Weights + narrative | Macro Strip CPI, PCE, jobs | Unified Inbox Gmail, Outlook, TDx |

| API Layer — Python FastAPI + APScheduler + Redis |  |  |  |
| --- | --- | --- | --- |
| REST Endpoints /api/quotes /api/macro | WebSocket Live price push | Scheduler Background polling | Redis Cache 60s TTL market data |

| Storage — PostgreSQL 15 + TimescaleDB + Redis |  |  |  |
| --- | --- | --- | --- |
| PostgreSQL Portfolio, watchlists | TimescaleDB OHLCV time-series | Redis Cache + news dedupe | YAML / .env API keys, weights |

# 3. System Architecture

The application is structured as a layered system with clear separation between the frontend UI, the API orchestration layer, external data integrations, the prediction engine, and persistent storage.

## 3.1 Frontend Layer

- Next.js 14 App Router for server-side rendering and responsive layouts

- Tailwind CSS + shadcn/ui components for consistent, mobile-first design

- Recharts for interactive charts (price history, portfolio allocation, macro trends)

- Zustand for global client state (watchlist, active symbol, signal weights)

- WebSocket connection to FastAPI for live quote streaming

## 3.2 API Layer

- FastAPI with async endpoints for low-latency data serving

- APScheduler runs background jobs: market data polling, news aggregation, digest generation

- Redis acts as a write-through cache — all market data TTL-keyed, news deduplicated by URL hash

- JWT tokens for Phase 2 multi-device auth (skipped in Phase 1 localhost)

## 3.3 Data Sources

| Source | Cost | Data | Rate Limit | Use Case |
| --- | --- | --- | --- | --- |
| Yahoo Finance (yfinance) | Free | Quotes, OHLCV, financials | Unlimited | Primary quote source, watchlist sync |
| Alpha Vantage | Free tier | OHLCV, RSI, MACD, EMA | 25 req/day | Technical indicators |
| FRED API | Free | CPI, PCE, Unemployment, Payrolls | Unlimited | All macro data |
| NewsAPI | Free tier | Global news articles | 100 req/day | Global + sector news |
| Finnhub | Free tier | VIX, earnings calendar, sentiment | 60 req/min | Volatility, options overview |
| Polygon.io | Paid (~$29/mo) | Real-time options chains, futures | Unlimited | Options/futures deep dive |

## 3.4 Integrations (Read-Only Digest)

- Gmail: Google OAuth 2.0, fetch unread threads from multiple accounts, AI-summarize subjects

- Outlook / Teams: Microsoft Graph API, unread count + @mention digest

- Google Keep: gkeepapi Python library, parse notes for date patterns, surface upcoming deadlines

- TeamDynamix: TDx REST API, fetch open/assigned tickets, group by priority

- Charles Schwab: Schwab Developer API (OAuth 2.0), sync positions and daily P&L to local portfolio table

# 4. Signal & Prediction Engine

The engine uses two layers to balance transparency with analytical depth, while keeping Claude API costs minimal.

## Layer 1 — Rule-Based Weighted Scorer (Free, Always-On)

Each signal plugin returns a normalized value from -1.0 to +1.0 with an explanation string. The scorer multiplies each value by its user-configured weight, sums, and normalizes to a -100 to +100 score.

| Signal Plugin | Source | Default Weight | What It Measures |
| --- | --- | --- | --- |
| rsi_signal.py | Alpha Vantage | 1.2× | Momentum overbought/oversold |
| macd_signal.py | Alpha Vantage | 1.0× | Trend direction + crossover |
| vix_signal.py | Finnhub | 1.5× | Market fear level |
| macro_signal.py | FRED | 1.3× | CPI/PCE/employment delta |
| news_sentiment_signal.py | NewsAPI | 0.8× | Sector headline sentiment |
| options_flow_signal.py | Polygon / Finnhub | 1.1× | Put/call ratio |

## Layer 2 — LLM Narrative (Claude API, ~1×/hour)

Once per hour, the worker sends the top macro readings, Layer 1 scores, and 5 most relevant news headlines to Claude and requests a 2-3 sentence market signal narrative. This is cached in Redis for 60 minutes. A full day of hourly calls costs < $0.05 at Sonnet pricing.

## Plugin Architecture (Extensible)

To add a new signal source, drop a new Python file in /backend/signals/ that inherits from SignalPlugin and implements compute(symbol) -> SignalResult. The scorer auto-discovers all plugins on startup. No other code changes required.

# 5. Cursor Build Modules

Feed each module to Cursor as a separate session. Always prepend the full tech stack context and prior API contracts at the start of each session.

| # | Module | Description | Key Tech |
| --- | --- | --- | --- |
| 01 | Project Scaffold | Monorepo structure, Docker Compose, .env.example, Caddy config | Docker, Caddy, Python, Node |
| 02 | Market Data Service | Yahoo Finance + Alpha Vantage + Finnhub polling, Redis cache, OHLCV TimescaleDB storage | yfinance, FastAPI, Redis |
| 03 | Macro Data Service | FRED API: CPI, PCE, unemployment, payrolls. 6hr cache. Delta badges. | FRED API, FastAPI |
| 04 | News Aggregation | NewsAPI polling by topic + symbol. URL dedup. Keyword sentiment tagger. | NewsAPI, Redis SET |
| 05 | Portfolio Manager | CRUD positions table. Live P&L join. Target sell price + margin calc. | PostgreSQL, FastAPI |
| 06 | Signal Engine | Plugin scorer + weight store + hourly Claude narrative. Config in DB. | Claude API, PostgreSQL |
| 07 | Unified Inbox Digest | Gmail OAuth + Graph API + TDx tickets. AI priority summary. | Google API, Graph API |
| 08 | Google Keep Integration | gkeepapi reader. Date regex. Upcoming reminders endpoint. | gkeepapi, Python |
| 09 | Charles Schwab Sync | OAuth 2.0 position sync to portfolio table. Daily P&L fetch. | Schwab API, OAuth 2 |
| 10 | Frontend Dashboard | All 5 pages: Market, Portfolio, News, Deep Dive, Signal Config. Responsive. | Next.js, Tailwind, Recharts |
| 11 | Docker + Deployment | Final compose.yml, Caddyfile HTTPS, deploy.sh zero-downtime script. | Docker Compose, Caddy |

# 6. Hosting & Deployment

## Phase 1 — Localhost (Docker Compose)

- Single command: docker compose up -d starts all 5 services

- Accessible from any device on your home network via local IP

- No auth required — single-user personal use

- All API keys in .env file, never committed to git

## Phase 2 — Self-Hosted VPS or GCP Cloud Run

- Same Docker Compose file promoted to a VPS (e.g., Hetzner CX11 at $4/mo, or GCP e2-micro free tier)

- Caddy reverse proxy: automatic HTTPS via Let's Encrypt, zero config

- Optional: basicauth directive in Caddyfile for password protection

- GitHub Actions CI/CD: push to main -> SSH deploy -> docker compose pull && up -d

# 7. Estimated Monthly Cost

| Item | Cost | Notes |
| --- | --- | --- |
| Yahoo Finance / FRED / Finnhub | Free | Core data — no cost |
| Alpha Vantage | Free | 25 calls/day covers daily indicators |
| NewsAPI | Free | 100 calls/day covers hourly news |
| Claude API (narrative layer) | ~$1.50/mo | ~1,000 hourly summaries/mo at Sonnet pricing |
| Polygon.io (optional) | ~$29/mo | Only needed for real-time options data |
| VPS hosting (Phase 2) | $0–$5/mo | GCP free tier or Hetzner CX11 |
| TOTAL (no options data) | ~$1.50/mo | Baseline running cost |
| TOTAL (with options data) | ~$32/mo | Full feature set |

# 8. Cursor Workflow Recommendations

Use the following approach when working through modules with Cursor to prevent context drift and maximize output quality.

## Session Template

Start every Cursor session with this header (fill in the module number and paste the relevant API contracts from prior modules):

Stack: Next.js 14 / FastAPI / PostgreSQL+TimescaleDB / Redis / Docker Compose. We are on Module [N]: [Name]. Here is the full context: [paste schema + API contracts from prior modules]. Build only this module. Write tests. Do not modify other modules.

## Key Rules for Cursor

- Always provide the PostgreSQL schema DDL at the start of backend module sessions

- Always provide the FastAPI endpoint contracts when building the frontend module

- Ask Cursor to write pytest tests for every new API endpoint

- Ask Cursor to write a Dockerfile for each service before writing the service code

- Keep module sessions focused: one service at a time, no cross-module edits

# 9. Recommended Build Order

- Module 01 — Scaffold: get the folder structure, Docker Compose, and .env working first

- Module 02 + 03 — Market + Macro data: these are the foundation all other modules depend on

- Module 05 — Portfolio Manager: self-contained, good for validating the DB schema

- Module 06 — Signal Engine: depends on Modules 02, 03, 04

- Module 04 — News: can be built in parallel with Module 05

- Module 07 + 08 + 09 — Integrations: each is independent, build in any order

- Module 10 — Frontend: build last, consuming all backend endpoints

- Module 11 — Deployment: finalize after all modules pass local testing

Personal Command Center — Build Plan v1.0 — April 2026